## Slide 1: Scrum-Agile Approach Scott Venable

## Slide 2: Scrum Team Roles
The Scrum Master is a facilitator and coach who ensures the Scrum framework is followed and helps the team improve their workflows (Rehkopf, 2023). The Scrum Master also runs the daily Scrum meeting.
The Product Owner is a single individual responsible for maximizing product value by managing the backlog and bringing the customer perspective to the Scrum Team. They handle everything from defining the product vision and market strategy to collaborating with stakeholders and aligning with other Product Owners.
The Development Team consists of self-organizing, cross-functional professionals who independently manage their work to deliver a "Done" product increment each Sprint. Their work is done in a collaborative way without one person being “in charge” (Piscopo, 2023).
Scrum Master
Product Owner
Development Team

## Slide 3: Agile Phases
The Agile software development cycle typically consists of the following phases:
Conception and Design
Development
Testing
Deployment
Operations and Maintenance

## Slide 4: Agile Phases
Conception and Design
  After meeting with the customer, the product owner determines the project scope. This scope includes the general purpose of the software to be developed as well as the timeline of delivery and documentation needed.
Development
  The development phase includes all related production tasks in the software development lifecycle, such as UX/UI design, architecting, and coding (Van der Hoek, 2021). The development team will work in sprints and daily Scrum meetings to meet delivery requirements.
Testing
  After completing the first iteration of the software or sprint, now is the time to test the current build. Testing the current build is crucial to the agile process and will allow us to identify any bugs or software malfunctions. Once we have collected all the test data, we can use that to iterate on the next version of the build during the next Sprint.
Deployment
  After rigorous testing, security checks, and documentation updates, the Agile team is ready to release and deploy the live software. At this point, the customer will have the software in the hands and be able to utilize it for their business needs.
Operations and Maintenance.
  After launching the software, ongoing maintenance, bug fixes, and feature improvements are necessary to keep the app operational and relevant based on user feedback.

## Slide 5
The Waterfall Method
When using the Waterfall method for a Software Development Lice Cycle, the development process happens in sequential phases. One phase is worked on at any given time, and the next phase does not begin until the current phase is completed. This methodology is based on fixed dates, requirements and outcomes (Adobe Communications Team, 2022).
Waterfall vs Agile Example:
If a critical flaw is found in Agile, the Product Owner can quickly reprioritize the backlog in order deploy a fix within the very next sprint, minimizing project disruption. In Waterfall, because testing only happens at the end of the entire development cycle, discovering that same flaw right before launch requires rewriting massive amounts of interconnected code which can lead to budget overruns or missing the delivery deadline.

## Slide 6: Valpak Case Study – Choosing an Approach
In week 3 of this course, we discussed a case study in which Valpak used Agile methods to provide fast training and continuous communication, helping its independent franchises adopt new products faster. Some factors they needed to consider when choosing Waterfall or Agile are:
Stakeholder Structure & Alignment
• Agile: Best for decentralized environments (like Valpak’s independent franchises). Staggered adoption rates are countered by rolling out continuous training and incremental releases, which heavily reduces the user learning curve.
• Waterfall: Risks severe adoption resistance from independent stakeholders by forcing a massive, unexpected software rollout all at once.
Support & Documentation Distribution
  Agile: Cross-functional structures, like Valpak’s agile sales and marketing teams, can rapidly develop and deploy support materials alongside evolving products.
  Waterfall: Support ecosystems are delayed until the very end of the project cycle, leaving early or struggling users stranded without dynamic help.

## Slide 7: References
Rehkopf, M. (2023). What is a scrum master? | Atlassian. Atlassian. https://www.atlassian.com/agile/scrum/scrum-master
Piscopo, M. (2023, April 6). Scrum project management for beginners: A comprehensive introduction. Project Management Docs. https://www.projectmanagementdocs.com/blog/scrum-for-beginners/
Van der Hoek, J. (2021, October 11). Agile explained: The 5 stages of the agile development lifecycle. Mendix. https://www.mendix.com/blog/agile-software-development-lifecycle-stages/
Adobe Communications Team. (2022, March 18). Waterfall methodology: Project management | adobe workfront. Adobe.Com. https://business.adobe.com/blog/basics/waterfall